## Slide 1: IMS Project
By Elizabeth Lewis

## Slide 2: Introduction
Approaching the Specification:
Looked through the requirements
Studied the code in the IMS
Planned out tasks, matching them up with User-Stories on my JIRA
Started with creating Items, due to its similarity to Customers
Then planned out how to structure Orders & Order-Items

## Slide 3: Consultant Journey
Learned Technologies:
JUnit Tests
Maven
Other things learned:
Organization of projects i.e: package structure
Enterprise style repository management
MoSCoW estimation
Risk Assessment
Cloud Technology i.e: GCP

## Slide 4: CI / Git
Forked my Git from the IMS Starter
Followed the dev/feature model
  Feature branches
  Test branches
  A hotfix after my first dev/master pull-request
Followed semantic versioning

## Slide 5: Testing
Achieved approximately 66% testing coverage
Primarily using JUnit for unit testing
  Also used some Mockito where I was able to adapt it from the Customer-Controller testing
Went through re-writing code to better fit tests as well as changing tests to fit changes to the IMS

## Slide 6: Operational Structure
IMS Operations
Customers
  Create
  Read
  Update
  Delete
Items
  Create
  Read
  Update
  Delete
Database Backend
Orders
    Create
    Read
    Update
      Details
      Items
    Delete
  Order-Items
    Create
    Read
    Update
    Delete

## Slide 7: Demonstration

## Slide 8: Sprint Review
Completed
All tasks tagged as ‘Must’
  Includes all Customer / Item operations and their user stories
Majority Order Operations
  Create, Read, Update, Delete
  Read gives a total cost
  Can CRUD each item in an order
Returned to Backlog
GCP Connection
User-Login
  User Story
  Related / ‘Blocked-by’ tasks i.e: assigning transactions to a user

## Slide 9: Sprint Retrospective
Accomplishments
My product still bears some resemblance to my planning
  Table structures
  Features
Task prioritisation seemed to work
  Completing ‘small’ or ‘easier’ tasks, first
  Moving on to more complex ones
Areas for Improvement
Could do with greater User-Story coverage
Better Story-pointing
  Would be useful for gauging time needed
More detailed break-down of tasks
  Creating / Updating tasks as changes in project occur i.e: Viewing Order History

## Slide 10: Concluding Remarks
Conclusions
Picked up a lot of useful skills and techniques
Need to work on my project-management skills
  Managing sprints
  Setting story-points
Would try to aim for a more test-driven approach
If I were to continue this project…
User login-system
  With user’s assigned to customer /order /item operations
Find a way to preserve completed orders, even when items or the ordering customer are deleted

## Slide 11: Any Questions?